# Tilezilla Risk Register & Decision Log v1.0

This document tracks major project risks, finalized decisions, open questions, assumptions, dependencies, and mitigation strategies.

## Project Assets Already In Place

tile.skifflakegames.com is already reserved and available for deployment.

## Finalized Decisions

Browser-first PWA approach.

JSON is authoritative for gameplay content.

MySQL stores user and progression data.

No pay-to-win monetization.

A/B anchor-based tile system.

## Technical Risks

Solver performance on large catalogs.

Catalog growth management.

Mobile browser compatibility.

Future API scaling.

## Design Risks

Difficulty spikes.

Poor onboarding.

Overly complex tile vocabulary introduction.

Hint economy balance.

## Content Risks

Large catalog becoming difficult to organize.

Daily challenge repetition.

Campaign pacing issues.

## Business Risks

Player acquisition costs.

Low retention.

Insufficient content visibility.

Monetization without harming trust.

## Open Decisions

Final XP formulas.

Rank thresholds.

Daily reward values.

Launch content quantity.

## Assumptions

Players enjoy discovering multiple solutions.

PWA delivery remains primary platform.

Catalog continues to expand over time.

## Dependencies

Solver validation.

Catalog integrity.

Reliable hosting.

Database backup procedures.

## Mitigation Strategies

Automated testing.

Catalog analytics.

Difficulty audits.

Regular backups.

Incremental releases.